Progress Notes For Week 10 :: 04/12/06 – 10/12/06

Actual date of this Report Preparation: 11/12/06

Student Name: Mr Michael J Curry

Project Supervisor: Mr Chris S Knight

Project Title: Embedded Room-By-Room Heating Control System

Main Achievements during the week identified above:

- Costing of component request list

- Addition of missing component to list (ferrite bead)

Outstanding Problems

- Get supervisor signature on component request list to allow stores to order parts

- Build and test room node prototype board

- Become familiar with MCC18 microchip C compiler

- Become familiar with SPI and TC77 serial temperature sensor

- Compile microchip TCP/IP stack for hardware setup

- Use microchip TCP/IP stack to allow current temperature to be reported

- Use microchip TCP/IP stack to allow temperature set-point to be adjusted remotely

- Build ‘room’ to allow testing of the temperature control

- Test prototype node

- Design room node PCB from prototype circuit

- Design build and test central webserver node

- Build second room node (time permitting)

Realistic (Measurable) targets to be achieved during the next week period:

- Get component request list signed

- Submit signed list to stores

- Start wiring up prototype (wirewrap) room node

Hours and materials and external resources spent on the project during this week:

3 hours

Cumulative committed spend to date (total of hours and materials and external resources used to date):

40 hours, wirewrap board, 2x 28pin wirewrap sockets, 2x 4mm power sockets, 4x ENC28J60 SPI Ethernet controllers