Progress Notes For Weeks 11-12 :: 11/12/06 – 14/01/07

Actual date of this Report Preparation: 16/01/07

Student Name: Mr Michael J Curry

Project Supervisor: Mr Chris S Knight

Project Title: Embedded Room-By-Room Heating Control System

Main Achievements during the weeks identified above:

- All bar one of components received

- Determined 5V coil mains relay was suitable for 3V operation

- Started wiring up components to solderless breadboard (decided against wirewrap)

Outstanding Problems

- Determine whether the 18LF45J10 can be used without an external voltage regulator at 3V.

- Identify which pins need to be connected to the In-Circuit Debugger (& what bits need to be set within the MCU to allow the ICD2 module to work)

- Either wire an RJ-11 plug to the breadboard or solder flying leads to the RJ-11 socket (Pins on the socket are the wrong pitch to slot into the board, but will be suitable for PCB mounting)

- Get hold of a tab-down RJ-45 socket (or find a chip with suitable magnetics & use a standard socket)

- Build and test room node prototype board

- Become familiar with MCC18 microchip C compiler

- Become familiar with SPI and TC77 serial temperature sensor

- Compile microchip TCP/IP stack for hardware setup

- Use microchip TCP/IP stack to allow current temperature to be reported

- Use microchip TCP/IP stack to allow temperature set-point to be adjusted remotely

- Build ‘room’ to allow testing of the temperature control

- Test prototype node

- Design room node PCB from prototype circuit

- Design build and test central webserver node

- Build second room node (time permitting)

Realistic (Measurable) targets to be achieved during the next week period:

- Get more passive components (& transistors & LEDs) from the stores

- Get the prototype to a stage where it can be programmed by the PC (& Remote debugged)

Hours and materials and external resources spent on the project during these weeks:

20 hours

Cumulative committed spend to date (total of hours and materials and external resources used to date):

60 hours, wirewrap board, 2x 28pin wirewrap sockets, 2x 4mm power sockets, 4x ENC28J60 SPI Ethernet controllers, 3x PIC18LF45J10 MCUs, 5x TC-77-3.3 SPI temp sensors, 5x MSOP to DIL adaptors, 3x RJ-11 Sockets, 3x 5V coil mains relays, 10x 25MHz crystals, 10x ferrite beads, 2x MAX233 chips, 5x 9-way d-sub sockets.