Progress Notes For Week 15-16 :: 29/01/07 – 11/02/07

Actual date of this Report Preparation:

Student Name: Mr Michael J Curry

Project Supervisor: Mr Chris S Knight

Project Title: Embedded Room-By-Room Heating Control System

Main Achievements during the week identified above:

- No measurable achievement

  - Spent time filing support tickets with microchip re. crystal not working

Outstanding Problems

- Get the PIC to use the 25MHz crystal as a clock source, rather than internal RC oscillator

- Identify and use a 3V-5V logic level shifter for ICD2 clone

  - This may have to be given up on – official ICD2 should be low voltage compatible (sensitive down to 2.0V)

  - Have ordered another ICD2 clone which stated on the ebay listing being low voltage compatible

- Download test code to the device and validate successfully

- Finish building the test board for the room node (mains relay)

- Become familiar with SPI and TC77 serial temperature sensor

- Compile, debug & test microchip TCP/IP stack for hardware setup

- Use microchip TCP/IP stack to allow current temperature to be reported

- Use microchip TCP/IP stack to allow temperature set-point to be adjusted remotely

- Build ‘room’ to allow testing of the temperature control

- Fully test (complete) prototype node

- Design room node PCB from prototype circuit

- Design build and test central webserver node

- Build second room node (time permitting)

Realistic (Measurable) targets to be achieved during the next week period:

- Replace the PIC18LF45J10 with another chip acquired from microchip samples (P18F2550 or P18F4550)

- If crystal still not being utilised, programme up new chip with a university programmer

- Build a ‘room’ for testing of temperature control (light bulb in a box)

- Write separate code to read the current temperature & control the mains ‘heater’

Hours and materials and external resources spent on the project during this week:

15 hours

Cumulative committed spend to date (total of hours and materials and external resources used to date):

100 hours, 4x ENC28J60 SPI Ethernet controllers, 3x PIC18LF45J10 MCUs, 5x TC-77-3.3 SPI temp sensors, 5x MSOP to DIL adaptors, 3x RJ-11 Sockets, 3x 5V coil mains relays, 10x 25MHz crystals, 10x ferrite beads, 2x MAX233 chips, 5x 9-way d-sub sockets, 4x RJ-45 sockets with integrated 1:1 ‘tab-down’ magnetics, 3x Green LEDs, 3x Orange LEDs, 3x NPN transistors, various resistors, various capacitors