Progress Notes For Week 17 :: 12/02/07 – 18/02/07

Actual date of this Report Preparation:

Student Name: Mr Michael J Curry

Project Supervisor: Mr Chris S Knight

Project Title: Embedded Room-By-Room Heating Control System

Main Achievements during the week identified above:

- Programmed and validated code successfully on target device, with new ICD2 clone

- 25MHz crystal now being used as clock source, since config bits being set with new programmer

- Received packets from node on ethernet (problems spawn from here)

Outstanding Problems

- Finish building the test board for the room node (mains relay)

- Become familiar with SPI and TC77 serial temperature sensor

- Compile, debug & test microchip TCP/IP stack for hardware setup

- Use microchip TCP/IP stack to allow current temperature to be reported

- Use microchip TCP/IP stack to allow temperature set-point to be adjusted remotely

- Build ‘room’ to allow testing of the temperature control

- Fully test (complete) prototype node

- Design room node PCB from prototype circuit

- Design build and test central webserver node

- Build second room node (time permitting)

Realistic (Measurable) targets to be achieved during the next week period:

- Interface relay to board & mains bulb (& test)

- Write separate code to read the current temperature

- Compile new v4.00 beta TCP/IP stack

Hours and materials and external resources spent on the project during this week:

10 hours

Cumulative committed spend to date (total of hours and materials and external resources used to date):

110 hours, 4x ENC28J60 SPI Ethernet controllers, 3x PIC18LF45J10 MCUs, 5x TC-77-3.3 SPI temp sensors, 5x MSOP to DIL adaptors, 3x RJ-11 Sockets, 3x 5V coil mains relays, 10x 25MHz crystals, 10x ferrite beads, 2x MAX233 chips, 5x 9-way d-sub sockets, 4x RJ-45 sockets with integrated 1:1 ‘tab-down’ magnetics, 3x Green LEDs, 3x Orange LEDs, 3x NPN transistors, various resistors, various capacitors