Progress Notes For Week 22-23 :: 19/03/07 – 01/04/07

Actual date of this Report Preparation:

Student Name: Mr Michael J Curry

Project Supervisor: Mr Chris S Knight

Project Title: Embedded Room-By-Room Heating Control System

Main Achievements during the week identified above:

- Finished building test board(s), one with relay on flying leads

  - Soldered a new RJ-45 socket

  - Colin soldered up 2 TC77’s to their adaptor boards

- Meaningful temperature read from TC77

- Built additional socket for setting target temperature and reading current (needs some additions / deletions for use with an automated update)

- Built ‘room’ to test temperature control

Outstanding Problems

- Fully test (complete) prototype node – i.e. using the room

- Design room node PCB from prototype circuit*

- Design build and test central web-server node

  - Or update a prototype room node to update remote nodes

Realistic (Measurable) targets to be achieved during the next week period:

- Test the temperature control using the ‘heater’ in the ‘room’

- Update circuit diagram for the p18f4685 & mains relay

- Work out how the web-server’s cgi works and report back the set point being set through the custom socket.

Hours and materials and external resources spent on the project during these weeks:

60 hours

Cumulative committed spend to date (total of hours and materials and external resources used to date):

160 hours, 4x ENC28J60 SPI Ethernet controllers, 3x PIC18F4685 MCUs, 5x TC-77-3.3 SPI temp sensors, 5x MSOP to DIL adaptors, 3x RJ-12 Sockets, 3x 5V coil mains relays, 10x 25MHz crystals, 10x ferrite beads, 2x MAX233 chips, 5x 9-way d-sub sockets, 4x RJ-45 sockets with integrated 1:1 ‘tab-down’ magnetics, 3x Green LEDs, 3x Orange LEDs, 3x NPN transistors, various resistors, various capacitors